# BBSNS Government Readiness Assessment (GRA)

This document provides a brutally honest assessment of the BBSNS project against government, legal, and cybersecurity oversight standards.

| Status Legend | Description |
| --- | --- |
| **YES** | Implemented and verified in the current codebase. |
| **PARTIAL** | Rudimentary implementation exists but lacks full hardening. |
| **NO** | Not currently implemented. |
| **PLANNED** | Architecturally mapped in the Hardened Implementation Plan (A-G) but not yet coded. |

________________________________________________________________________________

### 🏛 SECTION 1 — Governance & Authority Bootstrap

1. Genesis Admin process defined? PARTIAL (via constructor in `BBSNSMultiSig.sol`).

2. Admins injected in constructor? YES.

3. Fallback bootstrap after deployment? NO (Solidarity immutability).

4. Bootstrap disabled permanently? YES.

5. Admins required to be NOTARY first? NO (Currently distinct roles).

6. MultiSig threshold configurable? YES.

7. Single Admin act unilaterally? NO (Requires threshold in `BBSNSMultiSig`).

8. Relayer rotation governance-controlled? PLANNED.

9. Role promotion governance-controlled? PLANNED.

10. Governance upgradeable? NO (Fixed logic).

### 🔐 SECTION 2 — Key Management

1. Admin keys in hardware wallets? NO (Operational policy, not enforced by code).

2. Admin private key in backend? NO.

3. Relayer private key in plaintext? YES (Stored in `.env`).

4. Key rotation process? NO.

5. Key recovery procedure? NO.

6. MultiSig signer removal possible? YES.

7. Threshold to prevent single admin removal? YES.

### 🔎 SECTION 3 — Role Lifecycle Integrity

1. Role authority derived strictly on-chain? PLANNED (Currently DB-trusted).

2. Database role override on-chain? YES (Current vulnerability).

3. Role transitions strictly linear? PLANNED.

4. OWNER → ADMIN forbidden? PLANNED.

5. ADMIN prevented from acting as NOTARY? PLANNED.

6. Role stacking impossible? PLANNED.

7. Self-assignment impossible? YES (Require explicit calls).

8. Role downgrade possible? NO.

9. Event emission for every change? PLANNED.

10. Backend invalidate sessions? PLANNED.

### ⚙ SECTION 4 — Relayer & Automation Safety

1. Relayer call governance? YES (Current state; PLANNED to block).

2. Relayer promote roles? YES (Current state; PLANNED to block).

3. Relayer mint tokens? YES (In `NTKR.sol` and `NTK.sol`).

4. Relayer act without user signature? YES (Current state; PLANNED to enforce EIP-712).

5. recordAction checks NOTARY role? PARTIAL (Checks `isNotary` in `NotaryRegistry`).

6. ADMIN bypass NOTARY check? YES (Current state; PLANNED to block).

7. Relayer changeable only via MultiSig? PLANNED.

8. Relayer gas capped? NO.

9. Relayer isolated from admin authority? PLANNED.

### 🌐 SECTION 5 — RPC & Infrastructure Resilience

1. Multi-RPC provider fallback? PLANNED.

2. Retry logic? YES (Basic wrapper).

3. Circuit breaker? PLANNED.

4. Operate in degraded mode during RPC outage? PLANNED.

5. High-privilege actions blocked during outage? PLANNED.

6. Login denied if cache expired? PLANNED.

7. Provider health metrics logged? NO.

8. Dedicated node plan? NO.

### 📜 SECTION 6 — Legal & Compliance Alignment

1. Actions traceable to wallet? YES.

2. KYC stored securely? PARTIAL (Encrypted in DB but managed by backend).

3. Biometric data deleted? NO (Face descriptors stored for verification).

4. Document content stored off-chain? YES.

5. Document hash immutable? YES (On-chain).

6. Admin manually mark as approved? YES (In DB mirror; PLANNED to derive from chain).

7. Approval derived only from blockchain? PLANNED.

8. Audit trail exportable? NO (Manual DB query only).

9. Timestamping legally defensible? YES (Network timestamps).

10. Dispute resolution protocol? NO.

### 🧪 SECTION 7 — Security & Attack Resistance

1. DB compromised, roles escalated? YES (Current vulnerability).

2. Relayer key compromised, governance hijacked? PARTIAL (Contracts have `Ownable`, if relayer address = owner).

3. One admin key compromised, takeover? NO (MultiSig protection).

4. Two admin keys compromised? YES (In 2-of-3 threshold).

5. NOTARY approve own document? YES (Not explicitly blocked in contract).

6. ADMIN upload and approve? YES (Current state).

7. Replay attack prevented? PLANNED (Currently signature verification exists but lacks strict nonce invalidation in all paths).

8. EIP-712 includes nonce and expiry? PLANNED.

9. chainId in signature domain? PLANNED.

10. Failed transactions reconciled? NO.

### 🗳 SECTION 8 — Governance Continuity

1. All Admins resign? System Bricked (Deadlock).

2. Emergency pause? YES.

3. Who triggers pause? Owner (MultiSig).

4. Pause abused? YES (By malicious minority/majority).

5. Succession protocol? NO.

6. MultiSig threshold changed? YES.

7. New Admins added indefinitely? YES.

8. Max admin limit? NO.

9. Voting transparency policy? NO.

10. Voting details hidden from UI? YES.

### 🏢 SECTION 9 — Government Deployment Practicality

1. Deployment SOP? NO.

2. Disaster recovery SOP? NO.

3. Node redundancy plan? NO.

4. Cold storage policy? NO.

5. Audit schedule? NO.

6. Penetration testing plan? NO.

7. Logging retention policy? NO.

8. API rate limiting? NO.

9. DDoS mitigation plan? NO.

10. DB backup policy? NO.

### 🧠 SECTION 10 — Strategic Risk Questions

1. System permanently bricked? YES (If MultiSig key loss).

2. Governance deadlock? YES.

3. Quorum failure recovery? NO.

4. Malicious admins collude? YES (If threshold met).

5. Upgrade path secure? PARTIAL.

6. Smart contracts upgradeable? NO.

7. Parallel fake registry? YES (Unlinkable without official DNS/social verification).

8. Public verify official address? NO.

________________________________________________________________________________

### 🎯 Final Confidence Score

If deployed tomorrow under government authority:

*   Authority silently centralized? NO (MultiSig prevents single-point authority).

*   Governance bypassed? PARTIAL (Currently possible via Relayer Key compromise).

*   Backend compromise escalate privileges? YES (Until Hardening Plan implemented).

*   RPC failure destroy usability? YES (Until Resilience Plan implemented).

*   Legal audit satisfied? NO (Lacks formal logging, succession protocols, and biometric deletion policies).

Overall Rating: D+ (Technical foundation exists, but security and compliance layers are missing.)